# Document 8 — POS Appliance Platform Development Rules and Definition of Done Document

## Document Control

Project Name: POS Appliance Platform
Internal Codename: CounterOS / POS Appliance Core
Primary Initial Vertical: Hospital POS
Document Type: Development Rules / Definition of Done Document
Document Version: 1.0 Final Draft
Status: Development Execution Baseline
Depends On:

- Document 1 — POS Appliance Platform Architecture Document v1.0 Final Locked

- Document 2 — POS Appliance Platform Requirements Document v1.0 Final Locked

- Document 3 — POS Appliance Platform Database Schema Document v1.0 Final Draft

- Document 4 — POS Appliance Platform API Contract Document v1.0 Final Draft

- Document 5 — POS Appliance Platform Screen Map Document v1.0 Final Draft

- Document 6 — POS Appliance Platform Sync Engine Document v1.0 Final Draft

- Document 7 — POS Appliance Platform Recovery Engine Document v1.0 Final Draft

Purpose: Define the non-negotiable development rules, coding boundaries, review checklist, testing requirements, feature completion rules, frontend/backend contract rules, no-placeholder policy, MVP build order, and final definition of done for the POS Appliance Platform.

# 1. Executive Summary

This document exists to prevent the exact problems that usually destroy serious software projects:

Broken routing
Dead buttons
Fake screens
Frontend/backend mismatch
Random database changes
Missing API contracts
Placeholder success messages
No loading/error states
No offline behavior
No recovery behavior
No tests
No clear definition of done

The POS Appliance Platform must be built like a production appliance, not like a loose web dashboard.

The most important development rule is:

No feature is complete until frontend, backend, database, permissions, audit, offline behavior, recovery behavior, and tests are aligned.

A screen is not complete because it looks nice.
An API is not complete because it returns something.
A database table is not complete because it exists.
A button is not complete because it is visible.

Everything must work together.

# 2. Development Philosophy

The platform must be built in this order:

Durability first
Correctness second
UI polish third
Advanced modules fourth

This means:

Local database before fancy dashboard
API contract before screen wiring
One complete billing flow before extra modules
Recovery behavior before production use
Sync safety before central reporting
Tests before claiming completion

The system must never depend on hope, memory, or assumptions.

# 3. Absolute Non-Negotiable Rules

## 3.1 No Placeholder Production UI

Production code must not contain:

Fake buttons
Fake success toasts
href="#"
empty onClick handlers
console.log("TODO")
hardcoded fake API responses
dummy local arrays pretending to be backend data
broken links
routes that render blank screens

Allowed only in clearly marked prototype files outside production routes.

## 3.2 No Frontend-Only Business Truth

The frontend must not be the source of truth for:

Bill totals
Payment status
Receipt status
Cashier session status
Sync status
Recovery state
Permissions
Audit logs
Final bill numbers
Idempotency result

Frontend displays backend truth.

## 3.3 No Cloud Dependency for Local Billing

The frontend must never call cloud APIs directly for:

Billing
Drafts
Payments
Receipts
Sessions
Printer jobs
Recovery
Sync queue
Local health

All POS terminal screens call the local backend only.

## 3.4 No Feature Without Contract

Before building any feature, the following must exist:

Requirement ID
Database impact
API route
Request schema
Response schema
Error schema
Permission rule
Frontend route/screen
Offline behavior
Recovery behavior if applicable
Test cases

If these do not exist, coding should not start.

## 3.5 No Critical Action Without Idempotency

Critical financial/system actions must use idempotency keys.

Required for:

Finalize bill
Create payment
Generate receipt
Print receipt intent
Reprint receipt
Void bill
Refund payment
Close cashier session
Create backup
Restore backup
Retry critical sync event where applicable

## 3.6 No Silent Failure

Failures must be visible and understandable.

Forbidden:

Silent catch blocks
Generic "Something went wrong" for all errors
UI stuck in loading forever
Backend swallowing exception without log
Failed print with no visible job state
Failed sync with fake synced status

## 3.7 No Destructive Recovery

Recovery must never automatically:

Delete drafts
Delete bills
Delete payments
Delete receipts
Delete sync events
Delete audit logs
Finalize drafts
Mark unknown payments successful
Mark records synced

Recovery identifies and guides. It does not destroy.

# 4. Required Project Structure

Recommended repository structure:

pos-platform/
  docs/
    01-architecture.md
    02-requirements.md
    03-database-schema.md
    04-api-contract.md
    05-screen-map.md
    06-sync-engine.md
    07-recovery-engine.md
    08-development-rules-dod.md

  backend/
    app/
      main.py
      config.py
      startup.py
      shutdown.py

      core/
        errors.py
        responses.py
        security.py
        logging.py
        ids.py
        time.py
        permissions.py
        idempotency.py

      database/
        connection.py
        migrations/
        models/
        repositories/
        transactions.py

      auth/
      users/
      roles/
      devices/
      licensing/
      sessions/
      patients/
      catalog/
      billing/
      payments/
      receipts/
      printer/
      sync/
      recovery/
      audit/
      reports/
      health/
      settings/
      support/
      backup/
      restore/
      updates/

      tests/

  frontend/
    app/
      startup/
      login/
      dashboard/
      session/
      billing/
      sync/
      recovery/
      reports/
      settings/
      hardware/
      support/
      audit/

    components/
    features/
    lib/
      api/
      auth/
      permissions/
      idempotency/
      errors/
      formatting/
    tests/

  shared/
    api-types/
    constants/
    enums/

  os/
    systemd/
    kiosk/
    install/
    update/

  scripts/
    dev/
    test/
    build/
    install/

# 5. Branching and Development Workflow

## 5.1 Recommended Branch Types

main
develop
feature/<feature-name>
fix/<bug-name>
hotfix/<production-issue>
docs/<document-name>

## 5.2 Main Branch Rule

main should always be deployable.

No unfinished routes, fake buttons, broken migrations, or failing tests should enter main.

## 5.3 Feature Branch Rule

Each feature branch must map to one or more requirement IDs.

Example:

feature/billing-draft-autosave
Requirement IDs:
BILL-REQ-001
BILL-REQ-002
DB-REQ-003
UI-REQ-002

# 6. Build Order

The MVP must be built in this order.

## Phase 0 — Project Foundation

Create repository structure
Add docs
Add backend skeleton
Add frontend skeleton
Add shared constants/enums
Add local config system
Add environment separation
Add base logging
Add standard response/error format

Exit criteria:

Backend starts.
Frontend starts.
Health endpoint works.
Environment is visible.
No fake POS flow yet.

## Phase 1 — Database Foundation

Add SQLite connection
Enable WAL mode
Enable foreign keys
Add migrations
Create core tables
Create migration_records
Create app_runtime_state
Create audit_logs

Exit criteria:

Fresh DB migration works.
Migration status visible.
Database health endpoint works.
Failed migration blocks unsafe startup.

## Phase 2 — Auth, Device, and Session Foundation

Add users/roles/permissions
Add login
Add offline login cache behavior
Add device identity
Add cashier sessions
Add current session API

Exit criteria:

User can login.
Session token works.
Permissions work.
Cashier can open session.
Dashboard can show current session.

## Phase 3 — Catalog and Patient Foundation

Add patients
Add departments
Add doctors
Add services
Add service prices
Add catalog search
Add patient create/search

Exit criteria:

Patient can be searched/created locally.
Services can be searched locally.
Cached catalog works offline.

## Phase 4 — Draft Billing

Create draft bill
Autosave draft header
Add draft item
Edit draft item
Remove draft item
Backend calculates totals
Drafts list
Draft detail screen

Exit criteria:

Draft is created locally.
Draft changes persist after refresh.
Draft changes persist after backend restart.
Frontend totals come from backend.

## Phase 5 — Bill Finalization and Cash Payment

Finalize draft
Create final bill
Create bill item snapshots
Create cash payment
Create receipt
Create sync event
Create audit log
Prevent duplicate finalization

Exit criteria:

Cash bill finalizes offline.
Double-click finalize creates one bill.
Final bill survives restart.
Bill item snapshots preserve price.
Sync event is created.

## Phase 6 — Receipt and Printer Jobs

Generate receipt
Receipt screen
Printer job table
Print receipt
Retry print
Reprint receipt
Printer status screen

Exit criteria:

Receipt can be generated locally.
Print job is created before print attempt.
Failed print can be retried.
Pending print survives restart.
Reprint is audited.

## Phase 7 — Recovery Engine

Runtime state tracking
Unclean shutdown detection
Open draft recovery
Active session recovery
Unsynced bill recovery
Pending print recovery
Unknown payment detection
Recovery screen
Recovery resolve action

Exit criteria:

Restart after draft shows draft.
Restart after active session shows session.
Restart after failed print shows print job.
Recovery actions are audited.

## Phase 8 — Sync Engine

Outbox queue
Sync event states
Retry with backoff
Sync status screen
Manual retry
Master sync status
Stale syncing event recovery

Exit criteria:

Finalized bill creates sync event.
Sync events survive restart.
Retry works.
Sync status screen shows accurate counts.
Frontend never calls cloud sync directly.

## Phase 9 — Reports, Settings, Support

Today collection
Cashier session report
Pending sync report
Settings screen
Support status
Backup status
Support bundle later

Exit criteria:

Reports work offline.
Settings show device/app versions.
Support screen shows health.

## Phase 10 — Hardening

Offline tests
Recovery tests
Duplicate submit tests
Migration tests
Printer failure tests
Permission tests
Error state tests
Security/privacy checks

Exit criteria:

MVP acceptance gate passes.
No P0 failure remains.

# 7. Backend Development Rules

## 7.1 Backend Owns Business Logic

Backend must own:

Bill calculations
Discount validation
Tax calculation
Payment status
Receipt status
Session validation
Permission validation
Recovery detection
Sync event creation
Idempotency
Audit logging

Frontend may not bypass backend rules.

## 7.2 Service Layer Rule

Each module should separate:

router/controller
service/business logic
repository/database access
schemas/request-response models
states/enums
tests

Example:

billing/
  router.py
  service.py
  calculator.py
  repository.py
  schemas.py
  states.py
  tests/

## 7.3 Transaction Rule

Critical operations must use explicit transactions.

Required transaction boundaries:

Finalize bill:
draft validation
bill creation
bill item snapshot creation
payment creation
receipt creation
sync event creation
audit log creation
draft status update

Close session:
session validation
summary calculation
session update
sync event creation
audit log creation

Print receipt:
printer job creation
receipt status update
audit log creation

## 7.4 Repository Rule

Database access should go through repositories or clearly defined data access functions.

Forbidden:

Random SQL scattered across routers
Frontend-like business rules inside DB queries only
Duplicate query logic in multiple modules

## 7.5 Error Handling Rule

Backend must throw/return structured domain errors.

Each error must have:

code
message
HTTP status
details optional
request_id

Example:

{
  "success": false,
  "error": {
    "code": "BILL_DRAFT_EMPTY",
    "message": "Add at least one service before finalizing the bill.",
    "details": {
      "draft_id": "DRAFT001"
    }
  },
  "request_id": "REQ-123"
}

## 7.6 Logging Rule

Backend logs must include:

timestamp
level
request_id
module
action
entity_type
entity_id where applicable
message

Logs must not include:

passwords
tokens
gateway secrets
license secrets
raw sensitive patient data unless explicitly required and redacted

# 8. Frontend Development Rules

## 8.1 Central API Client Only

Frontend must use a central API client.

Forbidden:

Random fetch calls inside components
Multiple POS API base URLs
Hardcoded cloud billing URLs
Silent catch blocks

Required:

Central base URL
Auth/session handling
Request ID handling
Error parsing
Idempotency key helper
Permission helper
Standard loading/error handling

## 8.2 Screen Folder Rule

Each screen should have:

page/component
api hook
state model
loading state
empty state
error state
permission wrapper
tests

Example:

billing/drafts/[draftId]/
  page.tsx
  DraftBillWorkspace.tsx
  useDraftBill.ts
  DraftBillStates.tsx
  DraftBillActions.tsx
  tests/

## 8.3 Button Rule

Each button must declare:

label
permission required
enabled condition
disabled reason
action type
API route or navigation route
loading behavior
success behavior
error behavior

Example:

Finalize Cash Bill
Permission: billing.bill.finalize
Enabled when:
- active session exists
- draft has at least one item
- payment method selected
- not currently finalizing
Action:
POST /api/v1/bills/drafts/{draft_id}/finalize
Idempotency:
Required

## 8.4 UI State Rule

Every API screen must handle:

Loading
Empty
Success
Error
Permission denied
Offline
API unavailable
Recovery required where applicable

No screen may stay blank or stuck.

## 8.5 Critical Action Rule

For critical actions:

Disable button during request.
Show progress.
Use idempotency key.
Do not auto-retry unsafe POST with new key.
Show precise error.
Keep user on safe screen after failure.

## 8.6 No Fake Data in Production

Mock data is allowed only in:

storybook
prototype
test fixtures
demo mode clearly marked

Production routes must use real local APIs.

# 9. API Contract Rules

## 9.1 API Must Match Document 4

Every endpoint must match:

HTTP method
path
request schema
response schema
error schema
permission
offline behavior
idempotency requirement

## 9.2 API Change Rule

If API changes:

Update API contract document.
Update backend schemas.
Update frontend API client/types.
Update tests.
Update screen map if UI behavior changes.

No silent API changes.

## 9.3 Backward Compatibility Rule

For production terminals:

Avoid breaking API changes.
Use versioning if breaking change is required.
Do not update frontend and backend independently in a way that breaks local POS.

# 10. Database Development Rules

## 10.1 Migration-Only Schema Changes

No manual DB edits.

Every schema change must have migration.

Migration must include:

migration ID
description
up migration
safe down migration where possible
pre-check
post-check
backup requirement flag

## 10.2 No Unsafe Startup

If migration fails:

Do not start normal billing.
Show migration failure on startup/support screen.
Log error.
Require support/admin intervention.

## 10.3 Financial Data Protection

Hard delete forbidden for:

bills
bill_items
payments
receipts
refunds
cashier_sessions
sync_events
audit_logs
printer_jobs
recovery_markers

## 10.4 Index Rule

Every list/search/recovery/sync query must have required indexes.

Required indexed areas:

draft list
bill search
patient search
sync queue
printer jobs
recovery markers
audit logs
cashier sessions
today reports

# 11. Idempotency Development Rules

## 11.1 Required Storage

Idempotency keys must be stored on:

bills
payments
receipts where applicable
refunds
cashier_sessions close action where applicable
sync_events
critical backup/restore actions where applicable

## 11.2 Same Key Same Result

When same idempotency key is received:

If payload matches:
Return original result.

If payload conflicts:
Return 409 conflict.

## 11.3 Frontend Key Rule

Frontend must generate or request stable keys for critical actions.

It must not generate a new key while retrying the same already-submitted action.

# 12. Offline Development Rules

## 12.1 Offline-First Billing

The following must work without internet:

Login for cached authorized user
Open cashier session
Create draft
Autosave draft
Search cached catalog
Create patient locally
Finalize cash bill
Generate receipt
Create printer job
View sync status
View recovery screen
View local reports

## 12.2 Offline UI Indicators

The UI must show:

Offline mode
Unsynced count
Last successful sync
Last master data sync
Local saved state

## 12.3 Offline Restrictions

If action is online-required:

Disable action with reason.
Do not show fake success.
Do not queue unsafe action unless explicitly supported.

# 13. Recovery Development Rules

## 13.1 Recovery Scan Required on Startup

Backend startup must run recovery scan before declaring system ready.

Scan for:

unclean shutdown
open drafts
active sessions
unsynced bills
pending printer jobs
unknown payments
stale syncing events
database/migration issues
tenant/device mismatch

## 13.2 Recovery Marker Rule

Recovery issues must create recovery markers.

Recovery markers must include:

marker_type
status
severity
related_entity_type
related_entity_id
description
detected_at
resolved_at
resolved_by

## 13.3 Recovery UI Rule

Recovery screen must not hide recoverable work.

It must show:

active sessions
open drafts
unsynced bills
pending print jobs
unknown payments
support-required issues

## 13.4 Recovery Safety Rule

Recovery must not auto-delete, auto-finalize, auto-success, or auto-sync anything.

# 14. Sync Development Rules

## 14.1 Outbox Required

Every syncable business action must create a sync_events record.

Required for MVP:

SESSION_OPENED
SESSION_CLOSED
PATIENT_CREATED
BILL_FINALIZED
PAYMENT_CREATED
RECEIPT_GENERATED
AUDIT_LOG_CREATED

## 14.2 Same Transaction Rule

For financial actions, sync event creation must happen in the same DB transaction.

## 14.3 Retry Rule

Sync retry must:

Reuse same idempotency key.
Preserve event payload.
Increment retry metadata.
Respect backoff.
Never delete event automatically.

## 14.4 Sync UI Rule

Sync screen must show real data from sync_events, not fake counters.

# 15. Audit Development Rules

## 15.1 Audit Required Actions

Audit logs are required for:

login
offline login
logout
open session
close session
create draft
edit draft
finalize bill
void bill
create payment
refund
generate receipt
print receipt
reprint receipt
settings change
sync conflict resolution
recovery action
support action
tamper warning
license check
restore action

## 15.2 Append-Only Rule

No normal update/delete endpoints for audit logs.

Corrections create new audit events.

## 15.3 Audit Payload Rule

Audit metadata should be useful but not reckless.

Do not store:

plain passwords
tokens
gateway secrets
license secrets
unredacted sensitive payloads

# 16. Security and Privacy Development Rules

## 16.1 Secret Protection

Never log or expose:

passwords
PINs
auth tokens
sync tokens
gateway keys
license secrets
database encryption keys

## 16.2 Permission Enforcement

Permissions must be enforced:

on frontend for visibility/usability
on backend for real security

Frontend hiding is not security.

Backend must reject unauthorized actions.

## 16.3 Support Privacy

Support mode must show operational data by default, not sensitive patient/payment data.

Support bundle default:

include_sensitive_data = false

# 17. Testing Rules

## 17.1 No Critical Feature Without Tests

P0 features require tests.

Required test categories:

backend unit tests
backend integration tests
database migration tests
frontend route tests
frontend action tests
offline tests
recovery tests
sync tests
idempotency tests
permission tests

## 17.2 Backend Tests Required

Backend must test:

auth login/offline login
permissions
open/close session
create draft
autosave draft
add/edit/remove item
finalize bill
create payment
generate receipt
create printer job
create sync event
recovery status
sync retry
audit creation
health endpoints

## 17.3 Frontend Tests Required

Frontend must test:

login route loads
dashboard loads
new bill route loads
draft bill screen loads
receipt screen loads
sync screen loads
recovery screen loads
settings/support screens load
permission denied works
API unavailable state works
critical buttons disable while processing

## 17.4 Offline Tests Required

Must test:

create draft offline
autosave draft offline
finalize cash bill offline
generate receipt offline
print/retry offline
queue sync event offline
restore network and sync

## 17.5 Recovery Tests Required

Must test:

crash after draft creation
crash after item added
crash during finalization before commit
crash after finalization commit
crash during print
restart with active session
restart with pending sync
restart with unknown payment

## 17.6 Duplicate Submit Tests Required

Must test:

double-click finalize creates one bill
same idempotency key returns same result
same key different payload returns conflict
sync replay does not duplicate bill
payment retry does not duplicate payment

# 18. Code Review Checklist

Every pull request must answer:

Which requirement IDs does this implement?
Which database tables/migrations changed?
Which API endpoints changed?
Which frontend screens changed?
What permissions are required?
What happens offline?
What happens after restart?
What happens if the API fails?
What happens if the user double-clicks?
What audit logs are created?
What tests were added?
Are there any placeholder buttons/routes?

If these are not answered, PR is not ready.

# 19. Feature Definition of Done

A feature is done only when:

Requirement ID is mapped.
Database migration exists if needed.
Backend API exists.
API contract matches Document 4.
Frontend screen exists if needed.
All buttons are wired or disabled with reason.
Permissions are enforced in backend.
Permissions are reflected in frontend.
Audit logs are created where required.
Offline behavior is implemented.
Recovery behavior is implemented if applicable.
Sync event is created if required.
Idempotency is implemented if required.
Loading state exists.
Empty state exists.
Error state exists.
Tests exist.
No placeholder remains.

# 20. API Definition of Done

An API endpoint is done only when:

Route exists.
Request schema exists.
Response schema exists.
Error schema exists.
Permission is enforced.
Request ID is returned.
Logs include request ID.
Validation errors are structured.
Business errors are structured.
Success response uses standard envelope.
Failure response uses standard envelope.
Tests exist.
OpenAPI docs show endpoint.

# 21. Screen Definition of Done

A screen is done only when:

Route exists.
Permission guard exists.
Required API calls are wired.
Loading state exists.
Empty state exists.
Error state exists.
Permission denied state exists.
Offline state exists where applicable.
Recovery state exists where applicable.
All buttons are real, disabled, or hidden.
No mock data in production.
No blank page on API failure.
Tests exist.

# 22. Button Definition of Done

A button is done only when:

Purpose is clear.
Permission rule exists.
Enabled/disabled condition exists.
Disabled reason exists.
Action is real.
Loading state exists.
Success behavior exists.
Error behavior exists.
Duplicate submit is prevented if critical.
Audit is created if required.

# 23. Database Definition of Done

A database change is done only when:

Migration exists.
Migration tested on fresh DB.
Migration tested on existing DB.
Indexes exist for required queries.
Foreign keys are correct.
Sync metadata exists if syncable.
Audit/trace fields exist if needed.
Rollback strategy is documented.
Migration failure behavior is tested.

# 24. Sync Definition of Done

A sync feature is done only when:

Sync event is created.
Payload includes tenant/device identity.
Payload includes idempotency key.
Retry behavior exists.
Failure behavior exists.
Conflict behavior exists if applicable.
Sync status updates correctly.
Manual retry works if required.
Sync screen shows accurate status.
Tests exist.

# 25. Recovery Definition of Done

A recovery feature is done only when:

Recovery condition is detectable.
Recovery marker is created.
Recovery screen shows work item.
Safe action exists.
Risky action requires permission.
Resolution is audited.
No data is deleted automatically.
Restart test passes.

# 26. MVP Acceptance Gate

The MVP is accepted only if this complete flow passes:

1. Start POS app.
2. Startup screen checks local health.
3. Login as authorized cached user.
4. Open cashier session.
5. Create draft bill.
6. Select/create patient.
7. Add service.
8. Refresh frontend and confirm draft remains.
9. Restart backend and confirm draft remains.
10. Finalize cash bill.
11. Confirm bill/payment/receipt/sync event/audit log are created.
12. Print receipt.
13. Simulate printer failure and retry.
14. Disable internet/network.
15. Create another cash bill offline.
16. Confirm sync event remains pending.
17. Restore network/server.
18. Confirm sync retries.
19. Simulate crash after draft creation and recover draft.
20. Simulate crash after finalization and recover finalized bill.
21. Double-click finalize and confirm only one bill exists.
22. Close cashier session.
23. View today collection report.
24. View sync status screen.
25. View support/health screen.

If any P0 step fails, MVP is not accepted.

# 27. Production Readiness Gate

Before real client deployment, the system must pass:

All MVP acceptance tests
Database backup test
Restore test
Migration failure test
Printer disconnect test
Power-loss simulation test
Offline billing test
Sync retry test
Permission test
Audit log review
Sensitive log redaction test
Support mode test
No placeholder scan
No fake route scan
No hardcoded production secret scan

# 28. Forbidden Release Conditions

A release must not be shipped if:

Any P0 test fails.
Migration is broken.
Billing can duplicate final bills.
Cash payment can duplicate.
Draft autosave fails.
Recovery screen misses active drafts.
Printer failure loses receipt.
Sync pending count is fake.
Frontend calls cloud directly for billing.
Production contains fake login or fake billing success.
Audit logs are editable through normal flow.
Secrets appear in logs.

# 29. Codex / Developer Instruction Block

Use this instruction block when handing the project to Codex or another developer.

We are building an offline-first Linux POS appliance platform.

Do not create placeholder buttons, dummy routes, fake screens, fake success messages, or unconnected UI.

The frontend must call only the local backend API for POS operations.

The local backend is the source of truth for billing, payments, receipts, sessions, sync, recovery, permissions, and audit.

The local database must persist every accepted billing action immediately.

Every critical financial action must use idempotency keys.

Every syncable business action must create an outbox sync event.

Every recovery-relevant action must be discoverable after restart.

Every production button must either:
1. call a real API,
2. navigate to a real route,
3. be disabled with a visible reason,
4. or be hidden until implemented.

Do not build extra modules before completing one end-to-end billing flow:
login → open session → create draft → add service → finalize cash bill → generate receipt → print/reprint → sync pending → recover after restart.

Before marking any feature complete, verify:
backend API, DB migration, frontend screen, permissions, audit, offline behavior, recovery behavior, error states, and tests.

# 30. Final Development Acceptance Checklist

The development process is accepted only if:

Documents 1–8 are followed.
Every feature maps to requirement IDs.
Database schema changes use migrations.
APIs match the API contract.
Screens match the screen map.
Sync follows the sync engine document.
Recovery follows the recovery engine document.
No placeholder production UI exists.
No fake backend success exists.
No frontend/backend mismatch exists.
All P0 flows pass tests.

# 31. Document Freeze Statement

This development rules and definition of done document is the final execution baseline.

All future implementation work must follow:

Document 1 — Architecture
Document 2 — Requirements
Document 3 — Database Schema
Document 4 — API Contract
Document 5 — Screen Map
Document 6 — Sync Engine
Document 7 — Recovery Engine
Document 8 — Development Rules / Definition of Done

No development task should be marked complete unless it satisfies this document.